IqbalAI

MVP Feature Prioritization

Phase 2 — Product Strategy Foundation

v2.0 — Updated with CXO Direction

March 2026 • Confidential

Table of Contents

Product Vision: The CXO’s Full Scope

Before prioritizing features, it is critical to define the full product vision as articulated by the leadership team. The MVP is not the product — it is the first credible step toward this destination.

The IqbalAI Vision

IqbalAI is an AI-powered education platform that serves three audiences across the full academic lifecycle:

| Audience | What They Get | Unique Differentiation |
| --- | --- | --- |
| Teachers | Upload curriculum + reference books. AI generates lectures, quizzes, and assessments. AI coaches teachers on lecture quality and effort. Automated mini-lectures based on student difficulty areas. | No competitor offers teacher coaching with AI quality metrics AND lecture generation from uploaded documents. |
| Students | Two learning modes: lecture-based and reference-book-based self-study. AI creates personalized study plans (1 week to 1 year) toward specific exam targets (Matric, O-Level, A-Level, MBBS entrance). Progress tracked daily to yearly. Exam confidence scoring. | Goal-oriented learning with sentiment assurance: “Follow our schedule, and you have an excellent chance of passing.” No competitor offers this for Pakistani boards. |
| Admins | Organizational hierarchy (Admin → Coordinator → Teacher → Student). Teacher quality dashboards. Student progress dashboards. Lecture metrics and coverage analytics. | Full visibility into teaching AND learning quality in one platform. School management (attendance, fees, HR) added in later phases. |

Exam Coverage Roadmap

| Phase | Exam Systems | Target Audience | Timeline |
| --- | --- | --- | --- |
| MVP | Matriculation (Punjab Board, Federal Board) | Government + affordable private schools | Launch |
| Phase 2 | O-Level (Cambridge CAIE) | Mid-tier private schools | 3-6 months post-launch |
| Phase 3 | A-Level + University Entrance | Premium private schools + self-study students | 6-12 months post-launch |
| Phase 4 | Professional exams (MBBS, Pharmacy, Engineering entrance) | University students + exam candidates | 12+ months |

The MVP focuses on Matriculation. Every other exam system is a configuration expansion of the same core architecture; different curriculum content, same AI engine. Building the engine right for Matric means O-Level and A-Level are curriculum uploads away, not rebuilds.

The Prioritization Logic

Every feature is evaluated against one question: Does this feature help us sign the first government contract?

A government buyer in Punjab needs to see three things before they sign:

1. A working product that teachers can actually use in a real school (the pilot).

2. Measurable improvement — time saved, results improved, adoption data (the evidence).

3. A credible vendor who can deploy at scale and comply with government standards (the trust).

Features are sorted into three tiers:

Tier 1 — Pilot Essentials: Without these, you cannot run a credible pilot in 10-50 government schools. Build these first.

Tier 2 — Contract Closers: The government buyer needs these before signing a paid contract. Build during or immediately after the pilot.

Tier 3 — Scale & Differentiate: These make IqbalAI the “one-stop shop” and defensible long-term. Build post-contract.

Build Approach: Greenfield

The existing prototype validated core feasibility: RAG-based chat, document ingestion, lesson generation from uploaded PDFs, multi-LLM switching, and student Q&A all work at a proof-of-concept level. The MVP will be built from scratch with production-grade architecture, informed by the prototype’s lessons. This gives us a clean foundation to implement the CXO’s full vision properly rather than retrofitting a prototype.

Prototype-Validated Capabilities

| Capability | What the Prototype Proved |
| --- | --- |
| AI Chat (RAG pipeline) | LangGraph-based multi-turn conversation with document retrieval works. Architecture is sound. |
| Document Upload + Ingestion | PDF upload → chunking → embedding → vector store pipeline is functional. |
| Lesson Generation from Docs | Teacher uploads doc, AI generates lesson plan. The core USP is technically feasible. |
| Student Q&A on Lessons | Students can ask questions about created lessons via AI. Works. |
| Multi-LLM Support | OpenAI, Groq, vLLM switchable via admin settings. Provider flexibility is proven. |
| User Auth + RBAC | Login, registration, email verification, role-based access. Foundation exists. |
| Admin Dashboard | User management, system settings, LLM provider config. Basic admin is proven. |

Tier 1 — Pilot Essentials (Build Before Pilot)

These features must be working before deployment in 10-50 government schools. The MVP is being built from scratch, so these define the core product scope.

F1. Urdu-First Interface & AI Responses

| F1. Urdu-First Interface & AI Responses |  |
| --- | --- |
| What | Complete Urdu UI for teacher and student experiences. System prompts generate Urdu lesson plans, quizzes, and explanations by default. Language toggle (Urdu/English) for bilingual users. |
| Why Critical | 80%+ of government school teachers teach in Urdu. An English-only interface is a non-starter. 64% of Punjab’s children aged 7-14 cannot read at grade level — Urdu-first content is essential. |
| Personas Served | Teacher, Student, Principal — all three primary user types. |
| Effort Estimate | 2-3 weeks. UI built Urdu-first from day one (not translated after). Urdu system prompts and lesson templates designed natively. |
| Definition of Done | A teacher logs in, sees the full interface in Urdu, uploads a chapter, gets a lesson plan in Urdu, generates a quiz in Urdu, and prints it — without ever seeing English. |

F2. Mobile-First Teacher Experience

| F2. Mobile-First Teacher Experience |  |
| --- | --- |
| What | The entire teacher workflow (upload → lecture generation → quiz → print) designed for 5.5-6.5 inch Android screens. Touch-friendly, fast on 3G/4G. Consider PWA for home-screen install. |
| Why Critical | Government school teachers do not have laptops. They have mid-range Android phones (Samsung A-series, Vivo, Oppo). If the workflow does not work on a phone, it does not work at all. |
| Effort Estimate | 3-4 weeks. Mobile-first design from scratch (not responsive retrofit). 5 critical screens: upload, lecture view, quiz generator, result entry, dashboard. |
| Definition of Done | A teacher completes the full upload → lecture → quiz → print cycle on a Rs 25,000 Android phone on a 4G connection in under 10 minutes. |

F3. Curriculum + Reference Book Dual-Source Architecture

| F3. Curriculum + Reference Book Dual-Source Architecture |  |
| --- | --- |
| What | Two distinct document types: Curriculum (the official syllabus/textbook) and Reference Books (supplementary materials). When generating lectures, AI draws from curriculum first. When answering questions, AI checks curriculum → reference books → external knowledge, and indicates the source of each answer to the teacher. |
| Why Critical | This is a core CXO requirement. The distinction between “what the syllabus says” and “what supplementary materials add” is fundamental to how Pakistani teachers work. It also enables the student dual-tab experience (lecture learning vs. reference book self-study). |
| Technical Approach | Metadata tagging on document chunks (source_type: curriculum ¦ reference). RAG retrieval filters by source type based on context. Source attribution in AI responses. |
| Effort Estimate | 2-3 weeks. Requires data model design for document classification and source-aware RAG retrieval. |
| Definition of Done | Teacher uploads a Punjab Board Physics textbook as “curriculum” and a reference guide as “reference book.” AI generates a lecture from the curriculum. When the teacher asks a question outside the curriculum, AI answers from the reference book and labels the source. |

F4. AI Lecture Generation with Quality Metrics

| F4. AI Lecture Generation with Quality Metrics |  |
| --- | --- |
| What | Teacher uploads curriculum chapter → AI generates a structured lecture (objectives, key points, activities, summary). Teacher can edit the lecture. AI measures: (1) lecture quality score, (2) teacher effort in editing, (3) on-topic percentage. Metrics shown to teacher as coaching feedback with suggestions. Metrics also visible to admin/coordinator. |
| Why Critical | This is the core USP. But the CXO direction adds a critical layer: it is not just generation — it is a teacher improvement loop. AI learns from teacher edits and improves next time. This is genuinely novel and a strong differentiator against all competitors. |
| Framing | IMPORTANT: Frame as “AI coaching for teachers” not “teacher grading.” The CXOs explicitly cautioned: “Let’s not turn teachers against IqbalAI.” Teachers see suggestions and guidance, not scores. Admins see anonymized trends, not individual grades. |
| Effort Estimate | 3-4 weeks. Lecture generation engine + quality scoring prompts + edit tracking + feedback UI. |
| Definition of Done | Teacher generates a lecture, edits 3 sections, and sees: “Your lecture covers 92% of the chapter. AI suggests adding an example for Topic X. Your edits improved clarity by 15%.” |

F5. Printable Quiz & Assessment Output

| F5. Printable Quiz & Assessment Output |  |
| --- | --- |
| What | AI generates a printable quiz (PDF) from the curriculum chapter: MCQs, short questions, and answer key. Formatted for A4 photocopying. Teacher selects difficulty, number of questions, and board alignment (Punjab Board format). |
| Why Critical | Students in government schools do not have devices. The teacher’s phone generates the quiz; the school photocopier distributes it. This bridges the gap between AI generation and a classroom of 45 students with zero technology. |
| Effort Estimate | 1-2 weeks. AI prompt engineering for quiz generation + clean PDF template. Punjab Board format alignment is the main work. |
| Definition of Done | Teacher selects Chapter 5, Class 10 Physics, chooses “20 MCQs + 5 short questions, Punjab Board format,” and gets a clean A4 PDF with questions and a separate answer key. |

F6. Multi-School Structure & Organizational Hierarchy

| F6. Multi-School Structure & Organizational Hierarchy |  |
| --- | --- |
| What | School and District as entities. Role hierarchy: Platform Admin → District Admin → School Admin → Coordinator → Teacher → Student. Bulk create teacher/student accounts from CSV. Students linked to teachers by subject, with data collated across all subjects for the “main teacher” (class teacher/coordinator). All usage and progress reporting scoped by school and district. |
| Why Critical | A pilot with 10 schools and 300 teachers cannot onboard users one-by-one. The district education officer needs to upload a list and have accounts ready in one click. The coordinator role (between principal and teachers) reflects real Pakistani school structures. |
| CXO Requirement | Students may take 5 subjects with different teachers. All data must be available to the student, and the main teacher/coordinator must have complete cross-subject visibility. |
| Effort Estimate | 3-4 weeks. Data models, bulk CSV import, admin UI, role-based access control, cross-subject student data views. |
| Definition of Done | Admin uploads a CSV of 300 teachers and 2,000 students across 10 schools. Each user gets an account with school and role pre-assigned. Coordinator sees all teachers’ metrics. Class teacher sees all subjects’ data for their students. |

F7. Usage & Progress Analytics Dashboard

| F7. Usage & Progress Analytics Dashboard |  |
| --- | --- |
| What | Three dashboard views: (1) Admin/District: active teachers per school, lectures generated, student engagement, adoption trends. (2) Teacher: lecture quality feedback, student difficulty areas, auto-generated mini-lecture suggestions. (3) Student: progress tracking, areas needing attention, exam readiness indicators. All exportable as PDF. |
| Why Critical | The government Secretary needs a dashboard to show the CM’s office. Without visible adoption data, the pilot has no evidence, and the contract will not be approved. The teacher dashboard enables the AI coaching loop. The student dashboard enables progress tracking. |
| CXO Requirement | Student difficulty feedback feeds back to teachers automatically. AI auto-creates mini-lectures based on areas where students struggled, which teachers can edit before sharing. |
| Effort Estimate | 3-4 weeks. Event logging, aggregation queries, Chart.js dashboards for each role, PDF export. |
| Definition of Done | District admin sees all 10 pilot schools with weekly usage charts and exports a 1-page PDF summary. Teacher sees which topics students struggled with and gets an AI-suggested mini-lecture. Student sees their progress toward exam readiness. |

F8. Student Dual-Mode Learning Experience

| F8. Student Dual-Mode Learning Experience |  |
| --- | --- |
| What | Two tabs: (1) Lecture Mode — study from teacher-generated lectures, ask questions by highlighting text or typing/speaking, get explanations. (2) Reference Book Mode — browse uploaded reference books, ask questions, request study plans. Students can ask questions by highlighting a line/topic (auto-creates the prompt) or by typing/speaking directly. |
| Why Critical | The CXOs specifically described two learning paths for students. This dual-mode approach is core to the product vision, not an add-on. The highlight-to-ask feature is especially powerful for students who struggle to formulate questions. |
| CXO Requirement | In reference book mode, student can select multiple reference books and ask AI to create a study plan (1 week, 1 semester, 1 year) toward a specific target like “prepare for Class 8 exams.” |
| Effort Estimate | 3-4 weeks. Two distinct UI modes, text highlighting → prompt generation, voice input, study plan generation engine. |
| Definition of Done | Student opens a Physics lecture, highlights a formula, and gets an explanation. Student switches to reference book mode, selects two books, and asks “Create a 2-month plan to prepare for Matric Physics.” AI generates a weekly schedule. |

Tier 2 — Contract Closers (Build During / After Pilot)

These are needed to convert the pilot into a paid contract. They can be built in parallel with the pilot or during the evaluation period.

| # | Feature | Why It Closes the Contract | Effort | Persona |
| --- | --- | --- | --- | --- |
| F9 | Data Residency in Pakistan | Government will not sign a contract if student data is hosted outside Pakistan. Set up a local hosting arrangement (NTC/PTCL data center or Pakistan-region cloud). | 2-4 wks | Secretary |
| F10 | Curriculum Alignment Engine | Map lecture and quiz generation to specific textbook boards (Punjab Board, Federal Board). Tag by grade, subject, chapter. Government can see every chapter is covered. | 3-4 wks | Secretary |
| F11 | Study Plan Generator with Exam Targeting | AI creates structured study plans toward specific exam targets: “Prepare for Matric Physics in 3 months.” Linked to phone calendar for reminders. CXO key requirement for student confidence. | 3-4 wks | Student |
| F12 | Pre/Post Assessment Framework | Standardized baseline test at pilot start, endline test at pilot end. Compare scores. The evidence that converts pilot → contract and attracts donor funding. | 2 wks | Donor |
| F13 | Low-Bandwidth Optimization | Compress AI responses, lazy-load UI, minimize data transfer. Target: full teacher workflow uses <20MB per session. Government schools have limited internet. | 2 wks | Teacher |
| F14 | PITB/SIS Integration Readiness | API compatibility with Punjab’s existing School Information System. Import school/student lists from SIS, export usage data in SIS-compatible format. | 2-3 wks | Secretary |
| F15 | Basic Gradebook / Result Sheet | Teacher enters marks, system calculates totals, percentages, rank order, generates result sheet PDF. Saves 2-3 weeks per term. | 3-4 wks | Teacher |
| F16 | Child Data Protection Compliance | Age verification, parental consent flow, data minimization, no external PII sharing. Pakistan’s Personal Data Protection Bill 2025 includes mandatory children’s data safeguards. Build proactively. | 2 wks | Donor |

Tier 3 — Scale & Differentiate (Post-Contract)

These make IqbalAI the “one-stop shop” and build the moat. Not blockers for the first sale but critical for retention and expansion.

| # | Feature | Description | Effort |
| --- | --- | --- | --- |
| F17 | O-Level / A-Level Support | Cambridge CAIE curriculum mapping. English-medium content generation. Different exam format templates (structured questions, essays, practicals). Opens the private school market. | 4-6 wks |
| F18 | Adaptive Learning Pathways | AI analyzes student performance and adjusts difficulty. Weak areas get more practice. Spaced repetition for retention. Like Squirrel AI but for Pakistani curriculum. | 6-10 wks |
| F19 | Exam Confidence Scoring | Student sees: “Based on your progress, you have a 78% readiness for Matric Physics.” Parents see the same. Paced scheduling prevents last-minute cramming. The CXO’s “sentiment” requirement. | 4-6 wks |
| F20 | Attendance Management | App-based daily attendance for students and teachers. Auto-reports to principal and district. | 4-6 wks |
| F21 | Fee Management | Fee structure, payment tracking, receipt generation, defaulter reports. WhatsApp reminders. | 4-6 wks |
| F22 | HR & Staff Management | Teacher profiles, qualifications, leave management, transfer history. | 3-4 wks |
| F23 | WhatsApp Notifications | Attendance alerts, result notifications, school announcements to parents via WhatsApp Business API. | 2-3 wks |
| F24 | Parent Portal | Parents view child’s attendance, grades, progress, exam readiness. Urdu interface. | 3-4 wks |
| F25 | Urdu/Regional TTS & STT | Voice interaction in Urdu, Sindhi, Pashto. Valuable for low-literacy users and younger students. | 4-8 wks |
| F26 | Professional Exam Prep | MBBS, Pharmacy, Engineering entrance exam modules. Extends the platform beyond school into professional preparation. | 6-10 wks |
| F27 | Multi-Language Content | Beyond Urdu/English: Sindhi, Pashto, Balochi for expansion to other provinces. | 4-6 wks |

The Explicit “Not Now” List

| Feature / Request | Why It’s Tempting | Why Not Now |
| --- | --- | --- |
| Native mobile app (iOS/Android) | Feels more “real.” Government officials may ask. | A well-built PWA covers 95% of the use case. Native adds 2-3 months. Ship PWA first. |
| Full school ERP (finance, inventory, transport) | The “one-stop shop” vision demands it. | You compete on AI, not ERP. Build the AI moat first. Add admin modules in Tier 3. |
| Video content / animated lessons | Taleemabad does this. | Video production is capital-intensive and slow. Your advantage is AI-generated text from the teacher’s own textbook. |
| Gamification / leaderboards | Noon Academy and Maqsad use social learning. | Government teachers care about syllabus completion and board results, not game mechanics. |
| Teacher content marketplace | Let teachers share and sell lesson plans. | Zero adoption = zero content. Valuable at 1,000+ active teachers, not 50. |
| AI-generated report cards | Principals would love this. | Report card format is dictated by the Board. Complex compliance. Start with raw mark sheets. |

Recommended Build Timeline

This is a greenfield build. The timeline reflects building from scratch with a small team (2-3 developers + PM/architect), informed by the prototype’s validated assumptions.

| Phase | Duration | What Gets Built | Outcome |
| --- | --- | --- | --- |
| 0 | Week 1-3 | Architecture + foundation: data models, API structure, auth, RBAC hierarchy (Admin/Coordinator/Teacher/Student), document ingestion pipeline with curriculum vs. reference book metadata. Tech stack decisions finalized. | Solid foundation. No features yet, but the architecture supports the full vision. |
| 1 | Week 4-8 | Core teacher flow: Urdu-first UI (F1), mobile-first design (F2), curriculum + reference book upload with dual-source RAG (F3), AI lecture generation with quality metrics (F4), printable quiz output (F5). | A teacher can upload a textbook, generate a lecture, create a quiz, and print it — all in Urdu on a phone. |
| 2 | Week 9-13 | Multi-school structure + bulk provisioning (F6), analytics dashboards for all roles (F7), student dual-mode learning with study plan generation (F8). | Full product loop: teacher creates → student learns → admin sees data. Pilot can be provisioned. |
| 3 | Week 14-16 | Integration testing, load testing, security hardening, Urdu content QA with native speakers. Final testing with 50 simulated users. | Pilot-ready. Can deploy in 10-50 schools. |
| PILOT | Week 17-30 (3 months) | Deploy in pilot schools. On-ground support. Collect usage and pre/post assessment data. In parallel: build Tier 2 features (F9-F16) based on pilot feedback. | Pilot complete. Evidence for contract. |
| POST | Week 31-38 | Present pilot results to government committee. Procurement process begins. Start Tier 3 features (O-Level support, adaptive learning, school management). | Paid contract signed. Platform expansion begins. |

Total time to pilot-ready: ~16 weeks (4 months). Total time to first paid contract: ~9-10 months from today. This accounts for greenfield build time + 3-month pilot + government evaluation. Aggressive but realistic.

The biggest risk is scope creep from the CXO’s broader vision. The Product Vision section acknowledges the full scope. The timeline delivers Tier 1 only. Every feature request during the pilot is evaluated against the tier system. If it is not Tier 1 or early Tier 2, it goes on the backlog.

The “Should We Build This?” Decision Framework

Step 1: Does this feature help us run the pilot successfully? If YES → Tier 1 candidate.

Step 2: Does the government buyer need this before signing the contract? If YES → Tier 2 candidate.

Step 3: Does this make IqbalAI harder to replace once deployed? If YES → Tier 3.

Step 4: Which persona does this serve, and what is their specific pain point? If you cannot name the persona and pain point, do not build it.

Step 5: Is this in the CXO’s product vision? If YES but not Tier 1-2, explicitly acknowledge it in the roadmap and give a timeline. Never dismiss CXO features — sequence them.

Master Feature List: All Tiers at a Glance

| # | Feature | Tier | Effort | CXO Req? | Primary Persona | Pilot Blocker? |
| --- | --- | --- | --- | --- | --- | --- |
| F1 | Urdu-First UI & AI | T1 | 2-3 wks | Yes | Teacher | YES |
| F2 | Mobile-First Teacher UX | T1 | 3-4 wks | Yes | Teacher | YES |
| F3 | Curriculum + Reference Book Dual-Source | T1 | 2-3 wks | YES | Teacher | YES |
| F4 | AI Lecture Gen + Quality Metrics | T1 | 3-4 wks | YES | Teacher | YES |
| F5 | Printable Quiz Output | T1 | 1-2 wks | Yes | Teacher | YES |
| F6 | Multi-School + Org Hierarchy | T1 | 3-4 wks | YES | Secretary | YES |
| F7 | Usage & Progress Dashboards | T1 | 3-4 wks | YES | All | YES |
| F8 | Student Dual-Mode Learning | T1 | 3-4 wks | YES | Student | YES |
| F9 | Data Residency in PK | T2 | 2-4 wks | No | Secretary | No |
| F10 | Curriculum Alignment Engine | T2 | 3-4 wks | Yes | Teacher | No |
| F11 | Study Plan + Exam Targeting | T2 | 3-4 wks | YES | Student | No |
| F12 | Pre/Post Assessment | T2 | 2 wks | No | Donor | No |
| F13 | Low-Bandwidth Optimize | T2 | 2 wks | No | Teacher | No |
| F14 | PITB/SIS Integration | T2 | 2-3 wks | No | Secretary | No |
| F15 | Basic Gradebook | T2 | 3-4 wks | No | Teacher | No |
| F16 | Child Data Protection | T2 | 2 wks | No | Donor | No |
| F17 | O-Level / A-Level Support | T3 | 4-6 wks | YES | Student | No |
| F18 | Adaptive Learning | T3 | 6-10 wks | YES | Student | No |
| F19 | Exam Confidence Scoring | T3 | 4-6 wks | YES | Student | No |
| F20 | Attendance Mgmt | T3 | 4-6 wks | No | Principal | No |
| F21 | Fee Management | T3 | 4-6 wks | No | Principal | No |